Hi there I just checked your example project and I think I ma suitable for your project.

Feature include on project: -

1. Responsive design,
2. Product items and it’s price are PDF formats,
3. Responsive gallery,
4. Reservation System integration (Lunch and dinner room reservation), pay via PayPal, on restaurant or shopping card,
5. User login system,
6. Buy gift card using PayPal,
7. Unlimited page, menu,
8. All page are dynamic,
9. SEO friendly website,
10. Laravel Base project,
11. Easy to add feature or integration other feature,
12. Simple and power full backend,
13. Easy to upload, delete, edit, update every component on website.

Advantage

1. Fast loading website,
2. Develop Laravel framework,
3. Easy to find developer every time,
4. SSL certification website,

Developing Time: -

1. Environment configurations -> 3 hrs.

2. Theme Design -> 40 t0 56 hrs.

3. Backend module integration ->12 hrs.

4. Reservation Modules ->40 to 56 hrs.

5. User login and registration module ->18 to 24 hrs.

6. Gift card integration ->36 hrs.

7. Theme integration -> 8 hrs.

8. Server configurations ->8 hrs.

9. Project Hosting ->4hrs.

10. Collecting data and upload (if possible real data or dummy data) ->24 hrs.

11. Final testing ->8hrs.

12. Lunch project ->0hrs.

**Total Hours: - 201 hours to 239 hours**

**Beget: - $3 per hours (price is negotiable)(Payment via payoneer master card or western union money transfer)**

**Note: -** According to your given link for domain price is too much costly, because some one already duy this domain name and he want to sell it, so as my suggestion choose another domain name which is available.

Thank you

Er. Amrit kafle

+977-9849437904(viber, whatsapp)

[info@amritkafle.com.np](mailto:info@amritkafle.com.np)

[www.amritkafle.com.np](http://www.amritkafle.com.np)